## Slide 1: POSITION BUDGET FAO UPDATE
April 4, 2022

## Slide 2: PROJECT OVERVIEW
Phase 1: February-June 30, 2022
  Enable Position Budget functionality in Workday and load data.
Phase 2: July-December 2022
  Bring online Adaptive Planning for Budget Office and Modernization to test.
Phase 3: January-June 30, 2023
  Launch Adaptive Planning for community and use to plan the next year’s budget.

## Slide 3: CURRENT STATUS: WORKGROUPS
Bridge Period Workgroup
  New report released to help support Position Budgeting
  Wrapping up group. Thank you to all members!
Policy Workgroup
  Made policy recommendations to leadership
  Leadership signed off and gave approval to move forward with testing.

## Slide 4: COMING UP NEXT IN PHASE 1
End-to-End Testing (E2E): April 25 – May 6
  Have identified testers and are formally inviting to participate.
User Acceptance Testing (UAT): May 9 - 20
  Interested in participating? Reach out to Kameron Olsen (kameron.olsen@wsu.edu)
Data Collection: Early May
Training: June and July
Launch: Early July
Notes: More details on the next slide about data collection.

## Slide 5: WHAT YOU CAN DO
Collect Position Budget data for your area by early May.
Help map 2 new Workday roles for managing Position Budget in your area.
Supply data and testers for User Acceptance Testing.
Set Position Budget policy for your area.
More guidance is coming for all of these asks. We want to get them on your radar as soon as possible.
Notes: To meet our goal of getting Position Budget up and running in Workday by July 1, we will need all position budget data by early May.
We know this is coming up soon. We are putting this request in front of you as early as possible because we know there will be other finance budget requests around this time.
We will continue to give you more specific details and dates as we get closer.
You will have the opportunity for final review before the initial position budget load is completed in early FY23.

## Slide 6: NEXT STEPS
We’ll meet with AFOs on April 14 at 3 p.m. and share more information.
  AFOs should have a hold on their calendar.
Visit the project website anytime for updates and resources: modernization.wsu.edu/adaptive-planning-project